# Feature Development Milestones – Story App

Timeline: 2 Months

Total Budget: $250

Date: July 2025

## Milestone 1: Story Continuation

• Allow users to continue a story over multiple chapters.

• Chapters are unlocked based on the user's plan or by purchasing extra credits.

Budget: $50

Time: Week 1–Week 2

## Milestone 2: Interactive Story Choices & Improved Reading Experience

• At the end of each chapter, users can choose between multiple scenarios to make the experience more interactive.

• Adjustable text size and font

• “Reading mode” with a clean, immersive layout (like an e-reader)

• Soft color palette to enhance intimacy and focus during reading

Budget: $30

Time: Week 3

## Milestone 3: Audio Generator Update

• Replace the current audio engine with a more affordable alternative without compromising on quality

• Improve loading speed and voice synthesis clarity

Budget: $30

Time: Week 4

## Milestone 4: Credits and Subscription Plans Management

• Implement a credit system to generate chapters or enable audio

• Allow users to buy additional credits once their monthly quota is used up

• Tiered subscription plans:

•   - Free: up to 3 chapters / no audio

•   - Standard ($4): up to 5 chapters / limited audio

•   - Premium ($22): up to 10 chapters / full audio / exclusive content access

Budget: $35

Time: Week 5–Week 6

## Milestone 5: Premium Story Gallery

• Create a dedicated section with premium stories

• Only paying subscribers can access this space

• Premium users get early or exclusive access to new content before it’s available to others

Budget: $20

Time: Week 6

## Milestone 6: Visibility & Community Engagement

• Users can choose to make their stories public or private

• Public stories can be viewed, liked, or voted on by other subscribers

• Top authors can earn badges or community rewards based on their engagement

Budget: $20

Time: Week 7

## Milestone 7: Final Testing, QA & Launch Prep

• Conduct thorough testing of all features

• Fix bugs, optimize UI/UX, and prepare deployment

• Collect beta user feedback and polish remaining issues

Budget: $35

Time: Week 8